November 7, 2024

The Benton Irrigation District’s (BID), Board of Directors (BOD) meeting was held at the District office on Highland Road in Benton City, WA beginning at 8 am

In Attendance: Chairman Robert Buoy, Director Jeff Tarr, Director Tyler Wilson, Operations Manager Jason Blanchard, Office Manager Dianne Andrews

Visitors: none

- October 25, 2024, Meeting Minutes
A motion was made to approve. All in favor. Approved.

- Operation/Maintenance Vouchers:

| Voucher – Elan | $3,601.60 |
| --- | --- |
| Warrant – REA | $27,387.00 |
| Warrant 2024-25 | $6,773.12 |
| Total | $37,761.72 |

Motion to approve the above-referenced warrants and voucher, all in favor. Approved.

- Visitor Concerns:

- none

- Administrative Report:

- Assessments received: MTD $2k, YTD $1,286k, or 99%
Investment income received this month: $0 
Misc. Income & rent this month: $0

- Budget vs. Actuals: over budget on repairs and utilities

- 2025 Operating Budget: We can keep rates the same if we take all the repair costs for the fish screens and the pump upgrades from savings. To pass some, or all, of the costs through the budget, we will need to raise prices by $5-10/acre. Board agreed to take these costs from savings and not increase rates.

- Upcoming meetings:

  - November 25 Finalize budget
December 10 BOE 
December 23 Cancel

- Maintenance Report:

- Electricity costs: in 2022 per 10,000 gallons was $1.06, in 2024 per 10,000 gallons cost was $1.31

- We used 49.29% of our total allotment this year

- Will talk to Roza and KID again about potentially leasing them water. If there is interest, will talk to BOR to see what rules may apply.

- Emery & Sons: working on official contract. Working on setting up crane

- Cherry Grove: has all materials, most deliveries are in and inspected. Paving Saturday

- About 90% drained, should finish tomorrow

- Cleaning pump station next week.

- Executive Session: none

Director Jeff Tarr moved to adjourn the meeting, all in favor.

Meeting adjourned at 4:15 pm

Director    ___________________		Director    ___________________

Director    ___________________