January 27, 2025

The Benton Irrigation District’s (BID), Board of Directors (BOD) meeting was held at the District office on Highland Road in Benton City, WA beginning at 8 am

In Attendance: Chairman Robert Buoy, Director Jeff Tarr, Director Tyler Wilson, Operations Manager Jason Blanchard, Office Manager Dianne Andrews

Visitors: none

- January 14, 2025, Meeting Minutes
A motion was made to approve. All in favor. Approved.

- Operation/Maintenance Vouchers:

| Warrant 2025-3 | $11,846.74 |
| --- | --- |
| Total | $11,846.74 |

Motion to approve the above-referenced warrants and voucher, all in favor. Approved.

- Visitor Concerns:

- Administrative Report:

- Assessments received: MTD $25k, YTD $25k, or 0%
Investment income received this month: $11k
Misc. Income & rent this month: $14k

- YTD Budget vs. Actual – 2025 assessment payments are starting to come in.

- Maintenance Report:

- Serviced mini excavator and dump truck. Utility truck has water in the oil pan. Will replace the head gasket.

- Installed all the stainless steel jets on the intake structure. Got gate closed all the way

- Fish screen – new screen is being shipped. Install set for 2/10-11

- 40% complete on treating and closing valves

- Changing oil baths in motors

- Changed filters on A/C units

- Pumps/motors are being worked on right now. No delays anticipated.

- Cherry Grove – electrical conduit moved.

- Executive Session: none

Director Jeff Tarr moved to adjourn the meeting, all in favor.

Meeting adjourned at 9 am

Director    ___________________		Director    ___________________

Director    ___________________